Seizure Tracking Mobile Application Stories

# 11/12/2018 TPS Report

Joshua Peterson

James Eckler

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Tasks | Time Estimate | Who | % Complete | Time Spent | Review |
| Speak with client about project requirements. | 1 hour | James/  Joshua | 100% | 1 hour | Wrote document with project requirements. |
| Write programming standards. | 1 hour | James/  Joshua | 100% | 1 hour | Wrote documentation on programming standards. |
| Spike Android/iPhone development. | 1 hour | James/  Joshua | 0% | 0 hours | Both of us own Androids, need to figure out how we’ll test on iPhone if write application for iOS. |
| Spike programming languages. | 2 hours | James/  Joshua | 0% | 0 hours | Will probably want to research mobile application development before spiking. |
| Research mobile application development. | 2 hours | James/  Joshua | 0% | 0 hours | Need to research mobile application development. |