Seizure Tracking Mobile Application Stories

# 11/12/2018 TPS Report

Joshua Peterson

James Eckler

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Tasks | Time Estimate | Who | % Complete | Time Spent | Review |
| Spike Android/iPhone development. | 1 hour | James/  Joshua | 25% | 0.5 hours | Discussed using jdk for Android, need to look for possible emulation methods for iOS testing/development and spike those. |
| Spike programming languages. | 2 hours | James/  Joshua | 90% | 1 hour | Will be using Java/Android Studio for Android development and Swift/Xcode for iOS development |
| Research mobile application development. | 2 hours | James/  Joshua | 50% | 1 hour | Figured out programming languages. |
| Research database/backend information | 3 hours | James/ Joshua | 10% | 0.25 hours | Need to look more into what kind of database we’ll want to use, preferably something that will be able to handle video for a possible later release. |
| Research application hosting capabilities and requirements on both operating systems | 1 hour | James/ Joshua | 50% | 0.25 hours | Registering as a dev on Google Play for Android vs Apple store difficulties |