Seizure Tracking Mobile Application Stories

# 3/25/2019 TPS Report

Joshua Peterson

James Eckler

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Tasks | Time Estimate | Who | % Complete | Time Spent | Review |
| Get basic buttons/navigation between pages | 7 hours | James | 95% | 6 hours | Most navigation is done, need to finish some screens |
| Create linking system using unique IDs | 2 hours | James and Joshua | 100% | 2.5 hours | Link ID is created from user ID in database.  Decided to only allow vets to link to clients to avoid overwhelming veterinarians. |
| Spike YouTube upload for video attachments | 3 hours | James | 40% | 1.5 hour | Found React Native library for uploading to YouTube. Need to find way to return upload URL for log. |
| Set up Firestore cloud storage to store all necessary information in collections | 3 hours | Joshua | 100% | 3 hours | Can read/write information to and from the application to Firestore. |
| Implement navigation style and containers for traversing application | 3 hours | Joshua | 100% | 3 hours | Tabs and stack navigation completely set up. |
| Finalize visual design and look of screens. | 4 hours | Joshua and James | 100% | 3 hours | Narrowed down backgrounds and visuals to a few formats. |
| Finalize My Vets screen for clients. | 2 hours | James | 100% | 2 hours | My Vets screen returns a list of a client’s veterinarians. |
| Import Log Event functions | 4 hours | Joshua | 70% | 3 hours | The code and logic is written for log input, we just need to import it into the page and re-test. |
| Implement calendar into main build | 3 hours | Joshua | 70% | 2 hours | Spiked calendar. Need to implement in pet info pages |
| Implement notification system for notifications to appear in Notifications menu upon log creation | 3 hours | Joshua | 70% | 2 hours | Spiked notification messages appearing. Need to add to notification page now. |
| Implement linking page for vets | 1 hours | Joshua | 50% | 30 minutes | Spiked, need to add to settings page and re-test. |
| Format pet/client info screen and design | 2 hours | Joshua | 60% | 1 hour | Database items are sent to the page, just need to format to display in a clean way |