Seizure Tracking Mobile Application Stories

# 4/8/2019 TPS Report

Joshua Peterson

James Eckler

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Tasks | Time Estimate | Who | % Complete | Time Spent | Review |
| Refine presentation | 2 hours | Joshua and James | 50% | .5 hours | Need to edit a couple more slides |
| Get basic buttons/navigation between pages | 7 hours | James | 100% | 7 hours | Navigation is completely finished. |
| Spike further data extraction methods into raw formats like .csv. | 4 hours | Joshua | 80% | 4 hours | Spiking what more can be added to data extraction. Maybe using JSON file from Firebase. |
| Implement calendar into main build | 3 hours | Joshua | 95% | 2 hours | Can add additional functionality yet, spiking more calendar feature use. |
| Spike further notification features for future | 2 hours | Joshua | 50% | 1 hour | Need to spike more push notification usability. |
| Finalize documentation | 2 hours | Joshua and James | 90% | 2 hours | Finalize testing report, security, maintenance, and legal docs. |
| Minor bug fixes in displaying ID’s without too many reads. | 2 hours | Joshua | 80% | 1.5 hour | Displaying ID’s is having issues without using State, which is using a lot of reads. |
| Finalize requirements for app stores | 2 hours | Joshua | 90% | 2 hours | Finalizing requirements and submission to play store. |